## Slide 1
EXECUTIVE MEMO
ERP Transformation
Strategy
Alpha Manufacturing Group (AMG)
Prepared by: Irene Nana Yaa Boaitey | Date: 18th June, 2026 | To: Executive Leadership Team

## Slide 2
PURPOSE & KEY OBJECTIVE
PURPOSE
This memo outlines a recommended approach for Alpha Manufacturing Group's ERP transformation initiative.
The recommendations address:
Fragmented systems
Poor profitability visibility
Manufacturing delays
Operational inefficiencies
KEY OBJECTIVE
Replace the fragmented legacy environment with a modern cloud ERP that integrates:
Engineering
Manufacturing
Finance
Reporting
...while minimizing business disruption.

## Slide 3
RECOMMENDATION
Phased Cloud ERP Implementation — Centered on Four Priorities
Business
Continuity
Minimize operational disruption throughout the transformation lifecycle.
Data Quality
& Governance
Cleanse, validate, and govern data to ensure reliable insights post-go-live.
User Adoption &
Change Management
Drive adoption through training, champions, and stakeholder engagement.
Operational
Visibility
Achieve real-time reporting and profitability visibility across all functions.
This approach balances risk reduction with long-term business value and positions AMG for future growth.

## Slide 4
IMPLEMENTATION APPROACH
1
Assessment
& Planning
Stakeholder interviews
Process mapping
Requirements gathering
Data assessment
Define governance & metrics
2
Design &
Preparation
ERP platform selection
Future-state process design
Integration requirements
Data migration planning
Training plans
3
Implementation
& Testing
Finance & Procurement
Inventory Management
Manufacturing Planning
BOM integration
Extensive testing
4
Go-Live &
Stabilization
Intensive user support
Performance monitoring
Rapid issue resolution
Adoption metrics tracking

## Slide 5
SCOPE MANAGEMENT & SEQUENCING
To reduce implementation risk, the initial deployment focuses only on business-critical capabilities.
DAY-ONE SCOPE
Finance
Procurement
Inventory Management
Manufacturing Planning
Core Reporting
BOM Integration
DEFERRED SCOPE
Advanced Analytics
Complex Customizations
Non-essential Reports
Additional Workflow Automations
This sequencing reduces risk and ensures operational continuity during deployment.

## Slide 6
GOVERNANCE & CHANGE MANAGEMENT
GOVERNANCE FRAMEWORK
Central ERP Team
Manages system-wide configurations, architecture & upgrades.
Data Standards
Enforces data entry, ownership, and master data management rules.
Segregation of Duties (SoD)
Controls ensuring no single user executes and approves a transaction.
Change Approval Boards (CAB)
Strict review for code, workflow, or integration modifications.
CHANGE MANAGEMENT
Technology alone will not determine project success. Employee adoption is critical.
Stakeholder engagement workshops
Regular communication updates
Departmental change champions
User training programs
Post-go-live support resources

## Slide 7
KEY RISKS & MITIGATION
Poor Data Quality
Conduct data cleansing and validation before migration.
User Resistance
Implement communication plans, training programs, and change champions.
Scope Creep
Establish formal governance and change approval procedures.
Operational Disruption
Use phased deployment and contingency planning.
Integration Failures
Conduct comprehensive testing and pilot validation.

## Slide 8
CONCLUSION
The Path Forward
Phased implementation strategy to reduce risk and ensure continuity
Strong governance for accountability and decision-making
Disciplined scope control to avoid creep and delays
Effective change management to drive adoption
AMG can successfully maximize business efficiency while minimizing business risk.